Group number: 5, Submission date: 7/12/2025

Oshri Sabag 212009666 - Oshri.Sabag@e.braude.ac.il

Ziv Ben Simon 211629969 - Ziv.Ben.Simon@e.braude.ac.il

Daniel Horush 207662149 - Daniel.Khorosh@e.braude.ac.il

Dor Shamo 207932740 - Dor.Shamo@e.braude.ac.il

| Role | Assigned Team Member |
| --- | --- |
| Scrum Master | Oshri Sabag |
| Product Owner | Ziv Ben Simon |
| Development Team | Ziv, Dor, Daniel, Oshri |

| SPRINT BACKLOG |  |  |  |
| --- | --- | --- | --- |
| Task Name | Task Description | Assigned To | Estimated Hours |
| INFRASTRUCTURE SETUP | Project setup in Eclipse/Java, initial Git configuration, MySQL database creation, and establishing the JDBC connection. | Dor Shamo | 6 |
| ENTITY CLASS IMPLEMENTATION | Writing core Java classes for the Entity Layer (e.g., Restaurant, Table, Customer, Reservation, Bill) based on the final UML Class Diagram. | Ziv Ben Simon | 8 |
| CONTROL LAYER IMPLEMENTATION | Implementing core business logic within the Control Layer (e.g., ReservationController, PaymentController, LoginController). | Oshri Sabag | 12 |
| CORE GUI DEVELOPMENT | Building the essential Boundary Layer interfaces: Login Screen, Representative Main Dashboard, and the Reservation Form GUI. | Daniel Horosh | 10 |
| GUI-CONTROLLER INTEGRATION | Integrating the user interface events (from the GUI) with the Control Layer logic and ensuring data persistence in the database. | Ziv , Daniel | 12 |
| INTEGRATION & ACCEPTANCE TESTING | Running acceptance tests based on defined scenarios, identifying errors, and performing necessary debugging and integration fixes. | All Team Members | 10 |
| DESIGN & SUBMISSION FINALIZATION | Finalizing the Class and Component diagrams, updating the Design Document, preparing the project files for submission, and organizing the repository. | Ziv , Oshri | 5 |

Product Log

| Feature / User Story | Description | Priority | Phase |
| --- | --- | --- | --- |
| System Architecture Setup | Setup Java-Eclipse environment, MySQL Database, and Client-Server architecture (TCP/IP). | High | 1 |
| Subscriber Registration | Allow Restaurant Representative to register new subscribers and generate a unique Subscriber ID. | High | 1 |
| Digital Card Generation | Generate a visual Digital Card (QR/Barcode simulation) for subscribers upon registration. | Medium | 1 |
| Manage Profile | Allow subscribers to view history and update contact details (phone/email). | Medium | 1 |
| Create Reservation | Allow users to book a table (Date, Time, Diners) considering restaurant opening hours and availability. | High | 1 |
| Reservation Validation Logic | Enforce rules: Booking window (1 hour to 1 month ahead) and 2-hour dining duration. | High | 1 |
| Cancel Reservation | Allow customers or representatives to cancel an existing reservation. | High | 1 |
| Automated Reminders | Send Email/SMS reminders to customers 2 hours before their reservation time. | Medium | 1 |
| Join Waitlist | Allow customers to join a waitlist via terminal when no tables are available. | High | 1 |
| Table Availability Notification | Automatically notify waiting customers (SMS/Email) when a matching table becomes free. | High | 1 |
| Waitlist Cleanup | Automatically remove customers from the waitlist if they do not arrive within 15 minutes of notification. | Medium | 1 |
| Check-In Process | Identify customers at the entrance via Subscriber Code, Digital Card (Tag Reader), or Confirmation Code. | High | 1 |
| Lost Code Retrieval | Allow customers to recover a lost confirmation code via Email/SMS at the terminal. | Low | 1 |
| Bill Generation | Automatically generate the bill 2 hours after seating or upon request. | High | 1 |
| Payment Processing | Process payment via external system simulation. Apply 10% discount for Subscribers. | High | 1 |
| Table Management | Allow representatives to add, remove, or update table configurations (size/seats). | Medium | 1 |
| Opening Hours Management | Allow setting regular weekly hours and special exceptions (holidays/events). | Medium | 1 |
| Performance Reports | Generate monthly visual reports: "Arrival Times" (delays) and "Subscriber Activity". | Low | 1 |
| Web Interface | Develop a browser-based interface for remote access (Phase 2 Requirement). | Future | 2 |
| Mobile Application | Develop a smartphone app for customers (Phase 2 Requirement). | Future | 2 |
| Internet Connectivity | Enable system access via the World Wide Web (removing LAN restriction). | Future | 2 |